## Slide 1
Miinto Partner Self-Service Vision
Leadership Summit — Q2 2026
From 600 to 6,000 partners. 18 months. One platform.
CONFIDENTIAL
MIINTO

## Slide 2
The Imperative
Today: 600 partners, manual onboarding, 2-4 week wait
Target: 6,000 partners by December 2027
We cannot hire 10x more staff — we must go self-service
10x growth in 18 months requires a 10x change in how we operate.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 3
The Problem
Today's onboarding is slow, manual, and brittle:
Email back-and-forth to collect documents
Print, sign, scan contracts
Multiple calls with our team
Days of waiting between each step
Result: Great boutiques give up. Our team is the constraint.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 4
Competitive Urgency
ZALANDO
Ahead of us today.
Mature partner platform.
FARFETCH
Doubling down on
self-service tooling.
ABOUT YOU
Investing heavily
in partner experience.
This window is closing. Zalando is ahead. We must act now.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 5
The Vision
18 months. 10x partner growth. One modern platform.
2-4 weeks
→
48 hours to onboard
600 partners
→
6,000 partners by 2027
First order: TBD
→
< 72 hours to first order *
Team = bottleneck
→
Team = strategic
* NEW NORTH STAR METRIC (previously: 48h onboarding)
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 6
The Companion App — 6 Capabilities
APPLY
Submit, verify VAT, track status
SIGN
Digital contracts, EU-compliant
LEARN
Self-paced training
SELL
Orders, inventory, returns dashboard
GET HELP
Knowledge base, no phone calls
CONFIGURE
API keys, webhooks, integrations
One mobile-first platform. Every partner interaction in one place.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 7
The Partner Journey
HOUR 1
Apply & VAT auto-verify
Visit website, fill company details, VAT verified automatically, account created
HOUR 8
Upload docs, KYC, digital sign
Auto KYC, DocuSign embedded signing with reminder escalation*
DAY 2
Connect Shopify, sandbox test
Pre-built integration, test in sandbox, fix any config issues, go live checklist
DAY 3+
Orders flow, go live
First order received within 72 hours — she ships, Miinto handles the rest
TARGET: From application to first order in under 72 hours
* DocuSign reminder escalation at Hours 2, 4, 8, 24 to enforce signing responsiveness
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 8
Business Impact
Before | After
20 partners/month (team capacity) | 500+ partners/month (system capacity)
2-4 week onboarding | 48-hour onboarding completion
First order: undefined | < 72 hours from application start
600 total partners | 6,000 partners by Dec 2027
Team = growth bottleneck | Team = strategic, not operational
EUR 810M+ incremental GMV potential (based on EUR 150k avg partner GMV — Finance to validate)
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 9
The Roadmap — 4 Phases
Q2 2026
FOUNDATION
Reduce onboarding from weeks to days
E-sign, KYC, wizard, sandbox
Q3 2026
SELF-SERVICE
Full self-service in 48h
Training, integrations, support
Q4 26 – Q2 27
SCALE
2x partners by mid-2027
Mobile app, analytics, EU expansion
Q3 – Q4 2027
GROWTH
6,000 partners by Dec 2027
Full EU, advanced automation
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 10
NTS Migration Synergy
Companion App
+
NTS Migration
=
ONE PROJECT
Early access for partners already on NTS (Q3 2026)
New partners onboard on POAS v2.5 + Companion App (Q2 2026)
Legacy partners migrate with full support (by Dec 2026)
⚠ RECOMMENDATION: Decouple at ship time — new partners ship on POAS v2.5 while NTS migrates in background. NTS readiness gates required before each phase.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 11
Key Risks & Mitigations
Risk | Severity | Mitigation
🔴 NTS coupling | CRITICAL | Decouple at ship time. NTS schema frozen 30 days before each release. Readiness gates per phase.
🔴 DocuSign SLA gap | HIGH | Automated reminder escalation (Hours 2, 4, 8, 24). Signing deadline clause in contracts.
🟡 Integration complexity | HIGH | Phased rollout. White-glove support for high-value legacy partners.
🟡 Market regulatory variation | MEDIUM | Partner Advisory Board to surface market-specific issues early.
🟡 Adoption resistance | MEDIUM | Named success manager for first 100 partners. Gather feedback, iterate.
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 12
How We'll Measure Success
Metric | Baseline (Today) | Target (Dec 2027)
Total partners | 600 | 6,000
Onboarding time | 2-4 weeks | 48 hours (to complete)
★ Time to first order (north star) | TBD | < 72 hours
Partners onboarded/month | ~20 | 500+
Partner NPS | TBD | 50+
Self-service resolution rate | 0% | 80%+
Signing completion rate (within 48h) | N/A | >75%
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 13
What We Need
BUDGET
EUR [X] over 18 months
Engineering to estimate by [date]
TEAM
[Y] dedicated FTE
Tech lead to propose by [date]
NAMED PRODUCT OWNER
Full-time, no split responsibilities
★ Must be named before Q2 kickoff
NAMED ENGINEERING LEAD
Full-time, no split responsibilities
★ Must be named before Q2 kickoff
PILOT VALIDATION
20-partner Zapier prototype before Q2 kickoff
Recommended pre-kickoff
KICKOFF
Q2 2026, aligned with NTS migration
✅ Proposed
SPONSOR
Named executive sponsor
★ Must be confirmed before SUMMIT
MIINTO | CONFIDENTIAL | Leadership Summit Q2 2026

## Slide 14
The Ask
Why this, why now:
Grow from 600 to 6,000 partners
Growth limited only by boutique count — not by team capacity
Zalando ahead — window closes soon
Self-service removes the team bottleneck forever
Let's build this together.
v2 — Strategic Re-evaluation 2026-05-05 | NTS decoupling | 72h first order | DocuSign SLA gates